# Citi Guide

| Supervisor. | Miss Amna Sattar |  |
| --- | --- | --- |
| Batch. | 2305B1 |  |
| Group. | A |  |
| Serial No. | Enrollment Number | Student Name |
| 1. | Student1473958 | Rayyan Hassan |
| 2. | Student1462259 | M.Sahib Akber |
| 3. | Student1462726 | Mussab Ahmed Khan |
| 4. | Student1473372 | Syeda Shaher Bano |
| 5. | Student1477218 | Syed Hasan Ahmed |
| 6. | Student 1477205 | Raiba |
| 7. | Student1442888 | Madiha Khan |

# APP WIRE FRAMES

1.LOGIN (ADMIN and USER)

2.SIGNUP (USER and ADMIN)

3.USER PROFILE (ADMIN)

4.Display city (ADMIN)

5.ADD CITY (ADMIN)

6. Add Attraction (ADMIN)

7.Attraction Display and Single Page View (Dart)

8.Search Functionality

9.Display City (USER)

10.Attraction Display (User)

11.Single Page View (USER)

12.Reviews and Ratings

13.Favourite Attractions (USER)

14. Data in firebase

# TASK SHEET REVIEW

| Ref. No.: eP/Advertisement Portal Management System/01 |  | Project title | Date of Preparation of Activity Plan |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Task | CITI GUIDE | Actual | Actual | Team-mate | Status |
|  |  |  | Start Date | Days | Names |  |
| 1 | Deciding |  | 24/04/2025 | 2 | All team mates | Complete |
|  | Themes |  |  |  |  |  |
| 2 | Connection of project with firebase |  | 27/04/2025 | 1 | Rayyan Hassan | Complete |
| 3 | Finding images and collection of Data |  | 28/04/2025 | 3 | Madiha Khan S.Shaher Bano | Complete |
| 4 | Authentication of user and admin pannel |  | 01/05/2025 | 5 | Rayyan Hassan Raiba | Complete |
| 5 | Add City and Display city in admin |  | 07/05/2025 | 3 | Rayyan Hassan | Complete |
| 6 | Search Functionality And Admin Profile |  | 11/04/2025 | 1 | Rayyan Hassan | Complete |
| 7 | Making the crud enable in admin | CITI GUIDE | 13/05/2025 | 4 | Rayyan Hassan | Complete |
| 8 | Add review in attraction |  | 18/05/2025 | 2 | Rayyan Hassan | Complete |
| 9 | Making login and logout and registration system on dash board |  | 21/05/2025 | 1 | Rayyan Hassan | Complete |
| 10 | Enhance the UI of project |  | 22/05/2025 | 1 | Rayyan Hassan | Complete |

# TASK SHEET REVIEW

| Project Ref. No.: eP/Advertisement Portal Management System/01 |  | Project title | Date of Preparation of Activity Plan |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Task | CITI GUIDE | Actual | Actual | Team-mate | Status |
|  |  |  | Start Date | Days | Names |  |
| 1 | Documentation |  | 23/05/2025 | 1 | M.Sahib Akber Syed Hasan | Complete |
| 2 | Design Document of the project |  | 24/05/2025 | 1 | Mussab Khan S.Shaher Bano | Complete |